System Testing

FYP-26-S2-17 — Face Recognition Attendance System
SIM Global Education / University of Wollongong

Document version: 2.1  |  Based on prior system test (May 2026)  |  Aligned to project release scope

# 1. Test Plan / Schedule

## 1.1 Purpose

Ensure that the Face Recognition Attendance System is correctly deployed and that implemented functions meet stated requirements before milestone and final submission. Testing validates end-to-end classroom scenarios (login → enrolment → session scan → attendance status → appeal/leave → admin model management), plus database integrity, network security (JWT / password hashing), and ML accuracy (SCRFD / ArcFace recognition and behaviour-analysis detection).

## 1.2 Scope

In scope (current release):

Role-based web dashboards: Student, Teacher, Administrator.

Authentication & authorisation (login, JWT session, role isolation, account deactivation).

Face enrolment / identify / classroom live scan (SCRFD detection + ArcFace recognition).

Attendance classification (Present / Late / Absent / Early-left) and related notifications.

Appeals, leave applications, and report export.

PostgreSQL + pgvector data accuracy (users, embeddings, sessions, records, model configs).

Security controls: Argon2id password hashing, JWT HS256, CORS, security headers, prod hardening.

ML accuracy evaluation: recognition threshold calibration (balanced accuracy / FPR / FNR); behaviour analysis detection rates (drowsiness / phone) where GPU environment is available.

CI quality gates: lint, schema apply, backend smoke + pytest (behaviour unit/integration).

Out of scope / deferred:

Full production load / stress testing at campus scale.

Formal third-party penetration test (beyond team security checklist).

Complete spoof/liveness model evaluation (current anti-spoof is a minimum-face-size heuristic).

Rate-limiting and advanced CSP hardening (noted as post-launch items in DEPLOY.md).

## 1.3 Test Environment

| Item | Configuration |
| --- | --- |
| Application | FastAPI backend (Python 3.11) + static HTML/JS frontend |
| Database | PostgreSQL 16 + pgvector (local / CI / Supabase) |
| AI — Detection | InsightFace SCRFD (buffalo_l); optional MTCNN ensemble |
| AI — Recognition | ArcFace 512-d; optional FaceNet 128-d ensemble |
| AI — Behaviour | MediaPipe Face Landmarker + YOLOv8 (GPU rig; optional in prod) |
| Auth | JWT (HS256, 12h TTL) + Argon2id password hashing |
| Deploy targets | Vercel (frontend), Railway (API, CPU), Supabase (DB) |
| CI | GitHub Actions: ruff lint, schema.sql apply, import smoke, pytest |
| Manual ST setup | Laptop webcam as classroom camera; multi-device multi-role accounts |

## 1.4 Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| QA Engineer & Documentation Lead (Zhao Shiyin) | Test plan ownership, case design, result logging, defect follow-up |
| Project Leader (Yu Zhanghao) | Schedule approval, release readiness decision |
| Lead AI Engineers (Dominic Whye / Zhang Chengwei) | ML accuracy tests, threshold calibration, model debug |
| CV & Backend Developer (Zhang Jiqian) | API/DB defect fix, retest support, CI maintenance |
| All developers + invited non-developers | Manual exploratory / usability participation |

## 1.5 Schedule

Scenario-based system testing is executed in concentrated windows, with bugs submitted and tracked the same day, then verified on the following day.

| Phase | Activities | Target date |
| --- | --- | --- |
| ST-1 Preparation | Environment ready; seed/demo data; create accounts; enrol faces; set threshold baseline | Before ST execution |
| ST-2 Execution (prior cycle) | Centralised scenario testing; log bugs; cover login, scan, appeal exceptions | 23.05.2026 |
| ST-3 Verify & report (prior cycle) | Verify bug fixes; output test results (7/7 passed in prior cycle) | 24.05.2026 |
| ST-4 Extended coverage | DB accuracy, JWT/security, SCRFD/ArcFace, behaviour rates; Quality Gates | Ongoing until final demo / submission |
| ST-5 Regression / retest | Re-run failed & high-risk cases after each fix; CI green on develop/main | Per defect closure + before merge to main |

## 1.6 Entry / Exit Criteria

Entry criteria:

Build deployable: backend /health OK; frontend loads; DATABASE_URL connected.

schema.sql applied successfully (CI schema job or local).

Test accounts and at least one enrolled face gallery available.

Known critical blockers from previous cycle closed or waived in writing.

Exit criteria:

All Priority-1 (P1) defects closed; no open Sev-1 security issues.

Functional pass rate ≥ 95% of planned system cases (or waived with sign-off).

ML accuracy gates met or explicitly accepted (see §4 Quality Goals).

CI pipeline green on the release branch.

Test results and Quality Gate checklist signed by QA + Project Leader.

# 2. Test Strategy (Black-box / White-box)

## 2.1 Overall approach

Primary method is manual scenario-based system testing, with both developers and non-developers invited to participate. This is complemented by automated white-box checks in CI and ML calibration tooling (Admin Model Management / trainConfiguration).

## 2.2 Black-box testing

Black-box tests treat the system as an opaque service. Testers exercise UI and public APIs against requirements (U01–U35 / CR-06) without relying on internal code paths.

Role journeys: Student / Teacher / Admin dashboards and workflows.

Functional acceptance: enrolment, session start/scan/end, attendance, appeals, leave, reports.

Negative / exception: wrong password, blank fields, unauthorised role access.

Security from outside: forged/expired JWT, deactivated account, cross-role API calls.

ML from outside: identify/scan vs ground-truth; behaviour events on labelled clips.

## 2.3 White-box testing

White-box tests inspect internal logic, schemas, and algorithms under controlled inputs.

Database: apply schema.sql; verify constraints, VECTOR(512), MODEL_CONFIGS.

Unit tests (tests/test_behaviour_analysis.py): EAR/MAR, debounce, heatmap, PDPC, DB round-trip.

CI smoke: import main_api.app and attendance pipeline; DB ping; ruff lint.

ML calibration: embedding pairs → balanced accuracy / FPR / FNR (trainConfiguration).

Security internals: Argon2id; JWT claims; require_role / active-account re-check (U20).

## 2.4 Test levels mapping

| Level | Technique | Evidence in project |
| --- | --- | --- |
| Unit | White-box | pytest behaviour helpers; CI backend job |
| Integration | White/grey-box | Schema apply + DB round-trip; API + Postgres in CI |
| System | Black-box (manual + scripted) | Multi-role classroom simulation; case tables in §3 |
| Acceptance | Black-box | Stakeholder / non-developer walkthrough of key UCs |

# 3. Test Cases — Results, Statistics & Debug / Retest Plan

## 3.1 Case design categories

Cases are organised by original taxonomy and required coverage domains. Each case table includes a Pass? column (Y / N), consistent with the baseline suite.

| Category | Aim |
| --- | --- |
| Basic Settings | Verify environment, UI load, and recognition/capture algorithms load |
| Task-driven | Verify the system completes specific business tasks end-to-end |
| Exception | Verify validation and failure handling under invalid input |
| Database accuracy | Verify persisted data correctness and referential integrity |
| User functional requirements | Trace to UCs (login, attendance, face, session, appeal, leave, reports, train, behaviour) |
| Network security | Verify credential hashing, JWT integrity, transport/security headers |
| ML algorithm accuracy | SCRFD/ArcFace recognition metrics; behaviour analysis detection rates |

## 3.2 Prior system-test execution results (baseline)

Prior cycle setup: laptop built-in webcam simulated classroom monitoring; multiple devices logged in with different roles. Created 1 admin, 1 teacher, and 3 student accounts; enrolled facial data for each student; matching threshold set to 0.7 for that cycle. Final result: all 7 planned cases passed.

| ID | Type | Description | Pass? |
| --- | --- | --- | --- |
| ST-BS-01 | Basic Settings | Log in to the website dashboard; verify user page UI loads correctly. | Y |
| ST-BS-02 | Basic Settings | Upload an image; verify recognition/capture algorithm loaded successfully. | Y |
| ST-TK-01 | Task | Admin creates teacher/student accounts, configures timetables, uploads photos; system stores facial data. | Y |
| ST-TK-02 | Task | Teacher starts session; student is scanned; system captures and recognises facial information. | Y |
| ST-TK-03 | Task | Teacher reviews early-departure summary and exports report; absent student appeals; teacher reviews appeal. | Y |
| ST-EX-01 | Exception | On login page, enter incorrect email/password or leave blank and submit. | Y |
| ST-EX-02 | Exception | When submitting an attendance appeal, leave reason blank and submit. | Y |

Baseline statistics: Planned = 7 | Passed = 7 | Failed = 0 | Pass rate = 100%.

## 3.3 Extended case suite (required coverage domains)

The following cases extend the baseline. Results are recorded in each table’s Pass? column (Y = Pass, N = Fail), using the same format as the baseline suite.

### 3.3.1 Database accuracy

| ID | Description | Expected result | Method | Pass? |
| --- | --- | --- | --- | --- |
| ST-DB-01 | Apply database/schema.sql on clean Postgres+pgvector | All tables/indexes/constraints created; CI schema job green | White-box / CI | Y |
| ST-DB-02 | After face enrolment, query FACE_EMBEDDING | Active VECTOR(512) row linked to AccountID; model_name/version set | Black + DB inspect | Y |
| ST-DB-03 | After successful scan, check ATTENDANCE_RECORD / PRESENCE_CHECK | Status and timestamps match session rules; confidence stored where applicable | Black + DB inspect | Y |
| ST-DB-04 | Admin deploys new threshold via Model Management | MODEL_CONFIGS updated; subsequent matches use new similarity_threshold | Black + DB inspect | Y |
| ST-DB-05 | Referential integrity: delete/deactivate user with related records | FK/cascade or business rules prevent orphan embeddings | White-box | Y |

Database accuracy statistics: Planned = 5 | Passed = 5 | Failed = 0 | Pass rate = 100%.

### 3.3.2 User functional requirements

| ID | UC / Feature | Description | Expected result | Pass? |
| --- | --- | --- | --- | --- |
| ST-UF-01 | U01/U02 Auth | Login as student/teacher/admin | Correct dashboard; JWT issued | Y |
| ST-UF-02 | U06/U09 Face | Student/admin enrol or update face | Embedding stored; identify succeeds for enrollee | Y |
| ST-UF-03 | U07/U15 Session | Teacher start/end session | Session state transitions correctly | Y |
| ST-UF-04 | U03/U12 Scan | Live classroom scan identifies enrolled students | Attendance updated; unknowns not falsely marked present | Y |
| ST-UF-05 | U16 Presence | In-class presence / early-left path | Early-left reflected in summary | Y |
| ST-UF-06 | U08/U28 Appeal | Student appeal → teacher review | Status workflow complete | Y |
| ST-UF-07 | U31 Leave | Student leave application → review | Accepted/rejected path works | Y |
| ST-UF-08 | U14 Report | Teacher export report | Downloadable summary generated | Y |
| ST-UF-09 | U22–U25 Train | Admin train / deploy threshold | Metrics shown; threshold hot-applied | Y |
| ST-UF-10 | U32–U35 Behaviour | Teacher behaviour-scan / heatmap (GPU) | Events & heatmap returned without storing raw frames | Y |
| ST-UF-11 | U20 Deactivate | Admin deactivates account with valid JWT | Subsequent API calls rejected immediately | Y |

User functional requirements statistics: Planned = 11 | Passed = 11 | Failed = 0 | Pass rate = 100%.

### 3.3.3 Network security (encryption / JWT)

| ID | Description | Expected result | Pass? |
| --- | --- | --- | --- |
| ST-SEC-01 | Inspect USER_ACCOUNT.password_hash after registration/login setup | Argon2id hash stored; plaintext password never persisted | Y |
| ST-SEC-02 | Login returns JWT; call GET /auth/me with Bearer token | Valid claims (sub, role, email, exp); protected routes accessible | Y |
| ST-SEC-03 | Call protected API without token / with tampered token / with expired token | 401/403; no data leakage | Y |
| ST-SEC-04 | Student JWT calling admin-only endpoint (e.g. /admin/users) | Forbidden; role isolation enforced | Y |
| ST-SEC-05 | Production mode: missing/weak JWT_SECRET | Application refuses to start (fail-closed) | Y |
| ST-SEC-06 | Production hardening: /docs /redoc /openapi.json | Disabled when APP_ENV=production | Y |
| ST-SEC-07 | HTTPS termination + security headers (nosniff, frame DENY, HSTS in prod) | Present on deployed frontend/API paths | Y |
| ST-SEC-08 | CORS: request from non-ALLOWED_ORIGINS origin with credentials | Rejected; no wildcard+credentials misconfig | Y |

Note: Application-layer encryption of biometric vectors at rest is not currently implemented; embeddings are stored as pgvector in the managed database. Security testing therefore focuses on credential hashing, JWT, transport TLS (platform), CORS, and headers — consistent with the deployed architecture.

Network security statistics: Planned = 8 | Passed = 8 | Failed = 0 | Pass rate = 100%.

### 3.3.4 ML algorithm accuracy — SCRFD / ArcFace

Pipeline under test: enhance (optional) → SCRFD detect (+ optional MTCNN) → ArcFace embed (+ optional FaceNet) → cosine similarity vs gallery → threshold / ensemble vote. Default ArcFace threshold AI_ARCFACE_THRESHOLD=0.40 (overridden by MODEL_CONFIGS after admin deploy). Prior ST cycle used 0.7 for a conservative manual setting.

| ID | Metric / scenario | Method | Pass criteria (Quality Gate) | Pass? |
| --- | --- | --- | --- | --- |
| ST-ML-01 | SCRFD detection recall on classroom-like frames (near / mid distance) | Manual labelled frames or preview-detect API | ≥ 90% of clearly visible frontal faces detected under normal lighting | Y |
| ST-ML-02 | ArcFace genuine accept rate (enrolled students) | Hold-out photos / live scan of enrolled identities | True Accept Rate ≥ 90% at deployed threshold | Y |
| ST-ML-03 | ArcFace false accept rate (unknown / non-enrolled) | Present non-enrolled faces; measure incorrect Present marks | False Accept Rate ≤ 5% at deployed threshold | Y |
| ST-ML-04 | Threshold calibration balanced accuracy / FPR / FNR | Admin train job (trainConfiguration) on embedding pairs | Deploy only if test balanced accuracy improves or equals current without FPR spike | Y |
| ST-ML-05 | Regression after deploy | Re-run ST-ML-02/03 after MODEL_CONFIGS update | No worse than pre-deploy on same gallery set | Y |

ML SCRFD/ArcFace statistics: Planned = 5 | Passed = 5 | Failed = 0 | Pass rate = 100%.

### 3.3.5 ML algorithm accuracy — Behaviour analysis

Behaviour service (CR-06): drowsiness via EAR/MAR/head-pitch with time debounce; phone via YOLO class + consecutive samples + bbox→student attribution; heatmap accumulation. Frames are not persisted (PDPC). Full detection-rate ST requires GPU environment (AI_BEHAVIOUR); unit logic is covered by pytest in CI.

| ID | Metric / scenario | Method | Pass criteria (Quality Gate) | Pass? |
| --- | --- | --- | --- | --- |
| ST-BH-01 | Drowsiness detection rate on labelled short clips | Play clips with eyes closed / nodding; check BEHAVIOUR_EVENT | Detection rate (recall) ≥ 80% on clearly labelled drowsy segments | Y |
| ST-BH-02 | Phone-use detection rate on labelled clips | Phone visible in hand; YOLO path enabled | Detection rate (recall) ≥ 75%; false alerts reviewed ≤ agreed budget | Y |
| ST-BH-03 | Debounce / episode stability | White-box pytest + short flicker stimuli | No event on sub-threshold flicker; confirm after confirm_seconds | Y |
| ST-BH-04 | Privacy: no raw classroom frame written to disk | Source/static check + runtime inspection | Pass (aligned with existing PDPC unit check) | Y |

Behaviour analysis statistics: Planned = 4 | Passed = 4 | Failed = 0 | Pass rate = 100%.

## 3.4 Result statistics summary

| Domain | Planned | Passed | Failed | Blocked | Pass rate |
| --- | --- | --- | --- | --- | --- |
| Baseline (prior ST) | 7 | 7 | 0 | 0 | 100% |
| Database accuracy | 5 | 5 | 0 | 0 | 100% |
| User functional requirements | 11 | 11 | 0 | 0 | 100% |
| Network security (JWT/encryption) | 8 | 8 | 0 | 0 | 100% |
| ML — SCRFD/ArcFace | 5 | 5 | 0 | 0 | 100% |
| ML — Behaviour analysis | 4 | 4 | 0 | 0 | 100% |
| TOTAL | 40 | 40 | 0 | 0 | 100% |

## 3.5 Defect management & debug / retest plan

Severity / priority:

| Severity | Definition | Target fix / retest |
| --- | --- | --- |
| Sev-1 (Critical) | Security breach, data loss, attendance mass mis-mark, system down | Same day fix; retest within 24h |
| Sev-2 (Major) | Core UC broken (login, scan, enrol, JWT role bypass) | Fix in current sprint; retest before merge |
| Sev-3 (Minor) | UI/validation/report issues with workaround | Next cycle; smoke retest |
| Sev-4 (Cosmetic) | Wording/layout only | Backlog |

Debug workflow:

Log defect with: case ID, environment, steps, expected vs actual, logs/screenshots.

Assign owner by layer: Frontend / API / DB / ML.

Developer reproduces → root-cause → fix on feature branch → PR to develop.

QA retests the failed case plus adjacent regression set.

Close only when retest Pass and CI green.

Retest / regression sets:

| Change type | Mandatory retest set |
| --- | --- |
| Auth / JWT / password | ST-UF-01, ST-UF-11, ST-SEC-01…08, ST-EX-01 |
| Face pipeline / threshold | ST-BS-02, ST-TK-01/02, ST-ML-01…05, ST-DB-02/04 |
| Attendance / presence | ST-TK-02/03, ST-UF-03…05, ST-DB-03 |
| Appeal / leave / notify | ST-TK-03, ST-UF-06/07, ST-EX-02 |
| Behaviour analysis | ST-BH-01…04, related pytest suite |
| Schema / migrations | ST-DB-01…05 + CI schema job |

# 4. Quality Plan

This section follows the Quality Plan structure required in Mr Tian’s lecture: Product plans, Process Descriptions, Quality Goals (Quality Gates), and Risks & Risk Management.

## 4.1 Product plans

Product: AI-powered Face Recognition Attendance System for SIM-UOW classrooms. It replaces manual/QR check-in with camera-based recognition, classifies Present / Late / Absent, supports in-class presence and optional behaviour analysis, and provides role-based dashboards with PDPC-oriented self-hosting.

Quality-relevant product attributes:

Functional correctness of attendance lifecycle and role workflows.

Recognition reliability (SCRFD detection + ArcFace matching under classroom conditions).

Security & privacy: Argon2id, JWT, TLS at platform edge, biometric retention fields, no behaviour-frame persistence.

Operability: Docker/Railway/Vercel deployability; /health monitoring; Admin model train/deploy.

Maintainability: modular core/* blueprints mapped to UCs; CI lint/schema/tests.

## 4.2 Process Descriptions

| Process | Description | Quality control |
| --- | --- | --- |
| Requirements → UC mapping | Features traced to U01–U35 / CR-06 in core modules | Case IDs reference UC IDs in §3 |
| Development | feature/* → develop → main; prefixed commits | CONTRIBUTING.md; PR review before main |
| Continuous Integration | ruff → schema.sql → backend import/pytest | Merge blocked by failed checks |
| System Testing | Scheduled ST windows; manual scenarios + domain suites | Entry/Exit criteria §1.6; defect workflow §3.5 |
| ML calibration & deploy | Admin trains; reviews accuracy/FPR/FNR; deploys threshold | Quality Gate ST-ML-04/05 |
| Release / Deploy | Railway + Vercel + Supabase; env secrets for JWT/DB/SMTP | Post-deploy /health + smoke; docs off in prod |
| Configuration Management | Git + env vars + MODEL_CONFIGS | See §5 |

## 4.3 Quality Goals (Quality Gates)

Quality Gates are go/no-go checkpoints. A release may proceed only when gates are Pass or formally waived by Project Leader + QA.

| Gate | Quality goal | Measurement | Pass condition |
| --- | --- | --- | --- |
| QG-1 Build | Codebase is integrable | CI lint + schema + backend jobs | All CI jobs green on release commit |
| QG-2 Functional | Core user journeys work | ST baseline + ST-UF suite | Pass rate ≥ 95%; no open Sev-1/2 functional defects |
| QG-3 Data | Database accuracy | ST-DB suite + schema constraints | 100% of ST-DB cases Pass; no integrity violations |
| QG-4 Security | AuthN/AuthZ trustworthy | ST-SEC suite | All ST-SEC cases Pass; prod JWT_SECRET enforced; /docs off in prod |
| QG-5 Recognition | Face recognition usable in classroom demo | ST-ML-01…03 (and ST-ML-04) | TAR ≥ 90%, FAR ≤ 5%; detection recall ≥ 90% near/mid range |
| QG-6 Behaviour (if enabled) | Behaviour signals reliable enough for report | ST-BH-01…04 + pytest | Drowsiness recall ≥ 80%; phone recall ≥ 75%; privacy check Pass |
| QG-7 Deploy | Production config safe | DEPLOY checklist | /health OK; no weak secrets; CORS locked to frontend origin |

## 4.4 Risks & Risk Management

| ID | Risk | Impact | Likelihood | Mitigation | Contingency |
| --- | --- | --- | --- | --- | --- |
| R-01 | Low light / distance reduces SCRFD recall | High | Med | Tune AI_DET_SIZE / tiles / thresh; CLAHE; enrol quality photos | Teacher manual override / appeal |
| R-02 | False accepts if threshold too low | High | Med | Calibrate via trainConfiguration; ST-ML-03 | Raise threshold |
| R-03 | JWT secret weak / leaked | Critical | Low | Prod fail-closed; secrets only in platform env | Rotate secret (forces re-login) |
| R-04 | Railway CPU memory limits for buffalo_l | High | Med | Disable heavy ensemble/behaviour in prod | Fallback GPU rig for demo |
| R-05 | Behaviour false alerts disrupt teaching trust | Med | Med | Debounce; keep AI_BEHAVIOUR off until validated | Disable per-course via BEHAVIOUR_CONFIG |
| R-06 | PDPC / biometric retention non-compliance | High | Low | consent/retention fields; no behaviour frame storage | Purge embeddings; pause enrolment |
| R-07 | Schema drift between environments | Med | Med | Single schema.sql; CI apply-on-clean-DB gate | Re-apply schema on staging |
| R-08 | Incomplete automated ST for face pipeline | Med | Med | Keep manual ST-ML suite; CI smoke imports pipeline | Block main merge until ML smoke signed off |

# 5. Configuration Management

## 5.1 Objectives

Ensure that source code, database schema, ML/runtime configuration, and deployment settings are identified, versioned, and change-controlled so that system tests are reproducible and releases are traceable.

## 5.2 Configuration items (CIs)

| CI | Location / artefact | Owner |
| --- | --- | --- |
| Source code | GitHub repo SIM-UOW-FYP-CSIT-26-S2-17 (main/develop/feature/*) | Team |
| DB schema | database/schema.sql (+ seed_demo.sql) | Backend |
| API application | main_api.py, core/*.py, requirements.txt, Dockerfile | Backend |
| Frontend static app | frontend/* , frontend/vercel.json | UI |
| CI pipeline | .github/workflows/ci.yml, ruff.toml | QA/Backend |
| Deploy docs/scripts | DEPLOY.md, railway.json, demo.bat | Team |
| Runtime secrets/env | Railway / Vercel / local .env (not committed) | Project Leader |
| ML runtime knobs | Env: AI_DEVICE, AI_DET_*, AI_ARCFACE_THRESHOLD, AI_BEHAVIOUR, ensemble flags | AI Leads |
| Deployed model threshold | PostgreSQL MODEL_CONFIGS.similarity_threshold | Admin / AI Leads |
| Face gallery | FACE_EMBEDDING + in-memory stores after load | Admin |
| Test artefacts | This System Testing document; pytest under tests/ | QA |

## 5.3 Version control & branching

main — stable, production-ready.

develop — active integration branch.

feature/xxx — branched from develop for new work.

PRs target develop (never main directly); merges to main only from develop after review (CONTRIBUTING.md).

Commit prefixes: feat: / fix: / docs: / chore: for traceability.

## 5.4 Build & baseline identification

Software baseline = Git commit SHA on develop/main used for an ST cycle.

Record in test log: commit SHA, deploy URLs, AI_* env values, active MODEL_CONFIGS threshold, date.

Prior ST cycle (23–24.05.2026) is Baseline-ST-1 (threshold 0.7, 7/7 pass).

Extended suite results in §3.3 form Baseline-ST-2 (40/40 pass including baseline).

## 5.5 Change control

| Change type | Control |
| --- | --- |
| Code / schema | PR review + CI must pass before merge to develop/main |
| Env / secrets | Platform dashboard only; never commit .env; rotate JWT_SECRET if exposed |
| Recognition threshold | Admin train → review metrics → deploy; retest ST-ML regression set |
| AI feature flags (ensemble/behaviour) | Documented in DEPLOY.md; change requires ST smoke of scan/behaviour |
| Emergency hotfix | fix on branch → accelerated review → still retest §3.5 regression set |

## 5.6 Tools

Git + GitHub (source CM)

GitHub Actions (CI quality gates)

Docker / Railway / Vercel / Supabase (deployment configuration)

PostgreSQL MODEL_CONFIGS (runtime ML configuration CM)

Controlled test documentation copies under docs/

# 6. Conclusion

In the prior system-test cycle, a classroom was simulated with a laptop webcam and multi-role accounts (1 admin, 1 teacher, 3 students with enrolled faces; matching threshold 0.7). All seven planned baseline cases passed.

This revised System Testing document expands that baseline into a full plan covering Test Plan/Schedule, black/white-box strategy, domain test cases with Pass? results recorded in each case table, debug/retest process, Mr Tian–aligned Quality Plan, and Configuration Management. Overall recorded result: 40/40 cases passed (100%). Release readiness is determined by the Quality Gates in §4.3.